## Slide 1: Team 71: Microservices Management for Distributed Computation Bi-Weekly Update 2 Elizabeth Weichel Sponsor: Dr. Srinivas Shakkottai PhD: Ujwal Dinesha Master’s: Prathik Vijaykumar TA: Souryendu Das
Notes: Michelle

## Slide 2: Project Summary
Problem: Autoscaling microservices using ML (& RL)
Goal: Previous research focuses upon e-e latency, and autoscaling individual containers, we will focus on container-level latency and combinations of possibilities for containers
Screenshot from simpleenv, the first microservices environment used with the simulator. Written by Ujwal Dinesha.
Notes: Kyle

## Slide 3: Project/Subsystem Overview
Simulator
Real System
Testing functionality ✅
Testing basic algos ★ Testing complex algos
Testing functionality
Testing basic algos
Testing complex algos
Notes: Eric

## Slide 4: Project Timeline
Simulator finished (completed 2/4) | Simulator tested without algorithm (completed 2/5) | Simulator tested with basic algorithms (to complete by 2/20) | Tree-based bandit tested on simulator ¦ Real system complete (3/6) | Algos tested on real system (4/3) | Data compiled and robustness of systems tested w/ simulator vs real (4/17) | Complete system eval report (5/1)
Part of this will also involve implementing previously made algos on our system in order to give us targets for our algo to beat.
Notes: Eric

## Slide 5: Container Level Latencies
Accomplishments since 403 | Ongoing progress/problems and plans until the next presentation
Used a lookback command to be able to harvest new latencies including time package | 

## Slide 6: Simulator Algos
Accomplishments since 403 | Ongoing progress/problems and plans until the next presentation
Implemented simple bandit algo to auto-scale resources. | 

## Slide 7: Simulator Testing
Accomplishments since 403 | Ongoing progress/problems and plans until the next presentation
Began to try to implement PPO… initially started with stablebaselines, not working. | Use pytorch codebase instead.

## Slide 8: Types of Algos
Simple | Complex
- Simple bandit | COLA*
- PPO or other OpenAI gym | Firm*
 | Tree-based
*already created, using will involve implementation

## Slide 9: Data to Show Updated Latencies

## Slide 10: Data from Simple Bandit (Flow)

## Slide 11: Data from Simple Bandit (Singular Node)

## Slide 12: Execution & Plan
Execution plan
  Your team planned milestones for completion of any remaining subsystem functionality, integration of specific subsystems, test, and validation plans should be presented.
  Milestones should have owners … things like final integration can be group owned
  Gantt chart – should indicate some 404 progress.
Notes: Michelle

## Slide 13
Questions?